PORTAL QA · ROUND 4 (DEEP)

Account settings
deep audit

Round 4 deep audit. Account Settings shipped this round, so this is a fresh deep audit. Sidebar matches our build (My Account / Workspace / Account groups) but missing the "Workspace" section (workspace name, initials, color, logo). Trash retention 30d vs 90d, scope copy implies templates-only, members list mixes job titles + access roles. Theme toggle missing from avatar dropdown.

Round 4 deep findings: 1 done · 8 open · 11 fyi

This document is interactive. Build checklist on the last page lists every still-open item. Tick each as it ships, save the document.

Still open

Each entry: where it stood (lineage from previous rounds), round 4 status, and what's left.

| MED | OPEN | #2. Theme toggle missing from avatar dropdown |
| --- | --- | --- |

Where to see: Click your avatar at top right → look at the dropdown items.

Where it stood: Round 4 first-pass.

Round 4 status: Our avatar dropdown has "Light theme" / "Dark theme" toggle directly. Portal requires 3 clicks (avatar → Account settings → Preferences → toggle).

What's left: Add the theme toggle item to the avatar dropdown between Account settings and Sign out.

| HIGH | OPEN | #3. Sidebar missing "Workspace" section entirely |
| --- | --- | --- |

Where it stood: Not previously documented.

Round 4 status: Our build's WORKSPACE group has Workspace + Members + Job titles + Holidays + Trash. Portal has Members + Job titles + Holidays + Trash only — Workspace is missing. The Workspace section is where workspace name, initials, color, and logo upload live. Owners can't set workspace identity from settings on portal.

What's left: Add the "Workspace" sidebar section. Fields: workspace name, initials (2-letter abbreviation), color picker, logo upload (with preview + remove), creation date.

| MED | OPEN | #4. Trash retention reads 30 days; ours is 90 |
| --- | --- | --- |

Where to see: Account Settings modal → sidebar → Workspace group → Trash. Read the section subtitle.

Where it stood: Round 4 first-pass.

Round 4 status: Trash subtitle: "Recently deleted items. Items are permanently removed after 30 days." Our build retains for 90 days (per CLAUDE.md and round 1 spec).

What's left: Match 90-day retention. Update subtitle copy + auto-prune job. If 30 is portal-specific, expose as config so docs stay aligned.

| MED | OPEN | #5. Trash empty-state copy implies limited scope |
| --- | --- | --- |

Where to see: Account Settings modal → sidebar → Workspace group → Trash. Read the empty state copy.

Where it stood: Round 4 first-pass.

Round 4 status: Empty state: "Trash is empty. Deleted templates and archived items will appear here." Our build's trash is workspace-wide (tasks, services, clients, notes, contacts, comments, action items, onboarding items, manual agenda items, ops tasks, time-off requests, templates).

What's left: Confirm scope. If workspace-wide, update copy: "Recently deleted items from across the workspace." If limited, expand the scope.

| LOW | OPEN | #6. Members list right column mixes job titles + access roles |
| --- | --- | --- |

Where to see: Account Settings modal → sidebar → Workspace group → Members. Look at the right column on each row (mix of job titles + access roles).

Where it stood: Round 4 first-pass.

Round 4 status: Some rows show job titles (SEO Specialist, Managing Director, Google Ads Specialist), some show access roles (Team Member). Inconsistent within the same list.

What's left: Backfill job titles for unmigrated members. Fall back to access role only when no job title is assigned.

| LOW | OPEN | #7. Profile ROLE / TITLE placeholder is lowercase access role |
| --- | --- | --- |

Where to see: Account Settings modal → sidebar → My Account group → Profile → ROLE / TITLE field placeholder.

Where it stood: Not previously documented.

Round 4 status: Placeholder shows "admin" (lowercase) on portal Profile section. Ours shows "Owner" (capitalized, role-derived). The lowercase suggests the access role string is being used directly without formatting.

What's left: Capitalize the role + format. Or pull the user's job title from the Job Titles catalog and show that.

| LOW | OPEN | #8. Holidays list missing per-row actions |
| --- | --- | --- |

Where to see: Account Settings modal → sidebar → Workspace group → Holidays. Hover over a holiday row to see if edit/delete actions appear.

Where it stood: Not previously documented.

Round 4 status: Portal Holidays renders rows with date + name + country pill, but no per-row edit/delete actions visible. Our build supports per-holiday CRUD (edit observation default, delete custom holiday, etc.).

What's left: Add per-row hover actions: edit + delete. Match the pattern from Members and Job titles lists.

| LOW | OPEN | #9. Holidays: country filter not verified |
| --- | --- | --- |

Where to see: Account Settings modal → sidebar → Workspace group → Holidays. Look above the list for country filter chips.

Where it stood: Not previously documented.

Round 4 status: Our build filters the holidays list by country (AU, PH, etc.). Portal not verified — the country pills are visible on each row but no clear filter chip surface above.

What's left: Verify on next pass. Add country filter chips at the top of the list if missing.

| LOW | OPEN | #10. Holidays: credit-expiry policy setting not verified |
| --- | --- | --- |

Where to see: Account Settings modal → sidebar → Workspace group → Holidays. Look for a credit-expiry policy radio.

Where it stood: Not previously documented.

Round 4 status: Our build has a credit-expiry policy radio (End of year / 6 months / 12 months / Never) for transfer credits. Portal not verified.

What's left: Verify on next pass. Add the policy radio if missing.

Done

Items shipped (this round or earlier) and still working.

| HIGH | DONE | #1. Account Settings modal shipped with sidebar structure |
| --- | --- | --- |

Where to see: Click your avatar at top right → Account settings. The modal opens.

Where it stood: Not previously documented (account settings was out of scope).

Round 4 status: Modal opens from avatar dropdown. Sidebar groups match: MY ACCOUNT (Profile, Preferences, Notifications, Time off), WORKSPACE (Members, Job titles, Holidays, Trash), ACCOUNT (Sign-in). Done.

For your awareness

No-action items. Context only.

| INFO | NO ACTION | #11. Profile section fields match |
| --- | --- | --- |

Where to see: Account Settings modal → sidebar → My Account group → Profile.

Where it stood: Round 4 first-pass.

Round 4 status: AVATAR COLOR + FULL NAME + PREFERRED NAME + EMAIL (with Google-managed disclaimer) + ROLE / TITLE + TIME ZONE. Match.

| INFO | NO ACTION | #12. Profile WORKSPACE DATA section (load demo data) |
| --- | --- | --- |

Where to see: Account Settings modal → sidebar → My Account group → Profile → bottom of the section. Look for 'Load demo data' button.

Where it stood: Not previously documented.

Round 4 status: Our build has a WORKSPACE DATA section at the bottom of Profile with "Load demo data" button (seeds 50 demo clients). Portal doesn't have this — likely intentional (dev/seed tool, not for production users).

| INFO | NO ACTION | #13. Preferences: Appearance + Time format |
| --- | --- | --- |

Where to see: Account Settings modal → sidebar → My Account group → Preferences.

Where it stood: Round 4 first-pass.

Round 4 status: Light / Dark / System segmented + 12-hour / 24-hour segmented. Match.

| INFO | NO ACTION | #14. Notifications section not deep-tested |
| --- | --- | --- |

Where to see: Account Settings modal → sidebar → My Account group → Notifications.

Where it stood: Not previously documented.

Round 4 status: Section opens. Content not deep-compared against our build's urgent + digest + per-category preferences.

What's left: Deep-test in next round.

| INFO | NO ACTION | #15. Time off section not deep-tested |
| --- | --- | --- |

Where to see: Account Settings modal → sidebar → My Account group → Time off.

Where it stood: Not previously documented.

Round 4 status: Section opens. Status sections (Pending review, Approved, Denied, Past), Request time off CTA, transfer-credit balance not compared.

What's left: Deep-test in next round.

| INFO | NO ACTION | #16. Members list shape matches |
| --- | --- | --- |

Where to see: Account Settings modal → sidebar → Workspace group → Members.

Where it stood: Round 4 first-pass.

Round 4 status: Search input, MEMBERS · 36 count, rows with avatar + name + ADMIN pill (where applicable) + email + right-column subtitle. Match shape.

| INFO | NO ACTION | #17. Job titles CRUD shape matches |
| --- | --- | --- |

Where to see: Account Settings modal → sidebar → Workspace group → Job titles.

Where it stood: Round 4 first-pass.

Round 4 status: "New job title..." input + Add button. List rows with title text + delete (trash) icon. Match.

| INFO | NO ACTION | #18. Trash empty state icon |
| --- | --- | --- |

Where to see: Account Settings modal → sidebar → Workspace group → Trash → empty state icon.

Where it stood: Not previously documented.

Round 4 status: Trash can icon renders correctly in empty state. Match.

| INFO | NO ACTION | #19. Sign-in section not deep-tested |
| --- | --- | --- |

Where to see: Account Settings modal → sidebar → Account group → Sign-in.

Where it stood: Not previously documented.

Round 4 status: Section was not opened in this pass. Our build shows session list + "Sign out everywhere" + Google identity disclaimer.

What's left: Deep-test in next round.

| INFO | NO ACTION | #20. Modal Cancel + Save behavior |
| --- | --- | --- |

Where to see: Account Settings modal → bottom right of the modal (Cancel + Save buttons), top right (X close), top center (modal title).

Where it stood: Round 4 first-pass.

Round 4 status: Cancel + Save buttons at bottom. Save disabled when no changes. Modal close (×) at top right. Title "Account settings". Match.

Build checklist

Every still-open item from above. Tick each as it ships.

| ☐ | MED | #2. Theme toggle missing from avatar dropdown Add the theme toggle item to the avatar dropdown between Account settings and Sign out. |
| --- | --- | --- |

| ☐ | HIGH | #3. Sidebar missing "Workspace" section entirely Add the "Workspace" sidebar section. Fields: workspace name, initials (2-letter abbreviation), color picker, logo upload (with preview + remove), creation date. |
| --- | --- | --- |

| ☐ | MED | #4. Trash retention reads 30 days; ours is 90 Match 90-day retention. Update subtitle copy + auto-prune job. If 30 is portal-specific, expose as config so docs stay aligned. |
| --- | --- | --- |

| ☐ | MED | #5. Trash empty-state copy implies limited scope Confirm scope. If workspace-wide, update copy: "Recently deleted items from across the workspace." If limited, expand the scope. |
| --- | --- | --- |

| ☐ | LOW | #6. Members list right column mixes job titles + access roles Backfill job titles for unmigrated members. Fall back to access role only when no job title is assigned. |
| --- | --- | --- |

| ☐ | LOW | #7. Profile ROLE / TITLE placeholder is lowercase access role Capitalize the role + format. Or pull the user's job title from the Job Titles catalog and show that. |
| --- | --- | --- |

| ☐ | LOW | #8. Holidays list missing per-row actions Add per-row hover actions: edit + delete. Match the pattern from Members and Job titles lists. |
| --- | --- | --- |

| ☐ | LOW | #9. Holidays: country filter not verified Verify on next pass. Add country filter chips at the top of the list if missing. |
| --- | --- | --- |

| ☐ | LOW | #10. Holidays: credit-expiry policy setting not verified Verify on next pass. Add the policy radio if missing. |
| --- | --- | --- |