PORTAL QA · ROUND 4 (DEEP)

TopNav
deep audit

Round 4 deep audit. Top-of-page nav surface visible on every page. Mostly aligned; one MED gap (theme toggle missing from avatar dropdown, forces a 3-click path to switch theme) and two LOW polish nits (active state visibility, brand wordmark naming).

Round 4 deep findings: 0 done · 4 open · 1 fyi

This document is interactive. Build checklist on the last page lists every still-open item. Tick each as it ships, save the document.

Still open

Each entry: where it stood (lineage from previous rounds), round 4 status, and what's left.

| LOW | OPEN | #1. Brand wordmark text differs |
| --- | --- | --- |

Where to see: Top of every page → far-left, the wordmark next to the back arrow.

Where it stood: Not flagged previously.

Round 4 status: Portal wordmark reads "Projects V2"; ours reads "Projects". Minor naming inconsistency at the brand surface.

What's left: Match the wordmark to the live reference. Decide whether "V2" stays as a marker or gets dropped.

| MED | OPEN | #3. Active nav state is barely visible |
| --- | --- | --- |

Where to see: Top of every page → nav links (Home / Clients / Ops / Analytics / Weekly WIP / Templates). Visible while you're on any page; the active link should be visually distinct.

Where it stood: Not flagged previously.

Round 4 status: Portal renders the active link with bold weight only. Ours adds a darker pill background + bold so the selection signal lands. The portal's pressed state is hard to read at a glance.

What's left: Apply the tier-3 blue tint background to the active nav link. Same treatment as our build's pill style.

| MED | OPEN | #4. Theme toggle missing from avatar dropdown |
| --- | --- | --- |

Where to see: Top of every page → click your avatar at top right. Compare the dropdown items with our build's dropdown (which has a Light theme / Dark theme item).

Where it stood: Not flagged previously.

Round 4 status: Our avatar dropdown has identity block + Account settings + "Light theme" / "Dark theme" toggle (sun/moon icon, one-click switch) + Sign out. Portal's dropdown has only identity + Account settings + Sign out. Theme switch on portal requires 3 clicks (avatar → Account settings → Preferences → toggle).

What's left: Add the theme toggle item to the avatar dropdown between Account settings and Sign out. Reuse the icon and label from our build.

| LOW | OPEN | #5. Search popup behavior not deep-tested |
| --- | --- | --- |

Where to see: Top of every page → search field at the top right (or press ⌘K).

Where it stood: Out of scope per user ("dev still working on global search").

Round 4 status: ⌘K search trigger renders + shortcut hint chip. Popup behavior not deep-tested as the dev is still building this surface. Flagging for future verification once it's ready.

What's left: Once the dev ships the search popup, verify it matches our build's command palette: scoped sections (Clients, Tasks, People), keyboard navigation, recent items, ⌘K bind to focus, Escape to close.

For your awareness

No-action items. Context only.

| LOW | NO ACTION | #2. Back arrow at far left of TopNav |
| --- | --- | --- |

Where to see: Top of every page → far-left, the chevron-left icon.

Where it stood: Round 1: noted as acceptable ("links back to outer 121 Group portal, no action needed").

Round 4 status: Still rendered. Acceptable per round 1. Listed for the record.

Build checklist

Every still-open item from above. Tick each as it ships.

| ☐ | LOW | #1. Brand wordmark text differs Match the wordmark to the live reference. Decide whether "V2" stays as a marker or gets dropped. |
| --- | --- | --- |

| ☐ | MED | #3. Active nav state is barely visible Apply the tier-3 blue tint background to the active nav link. Same treatment as our build's pill style. |
| --- | --- | --- |

| ☐ | MED | #4. Theme toggle missing from avatar dropdown Add the theme toggle item to the avatar dropdown between Account settings and Sign out. Reuse the icon and label from our build. |
| --- | --- | --- |

| ☐ | LOW | #5. Search popup behavior not deep-tested Once the dev ships the search popup, verify it matches our build's command palette: scoped sections (Clients, Tasks, People), keyboard navigation, recent items, ⌘K bind to focus, Escape to close. |
| --- | --- | --- |