PORTAL QA · ROUND 4

Account settings (new audit)
regression check + status update

Round 4 status: account settings shipped this round, so this is a fresh audit. Sidebar matches our build (My Account / Workspace / Account groups). Most sections render and behave as expected. Three gaps worth flagging: trash retention says 30 days (ours is 90), trash subtitle implies limited scope vs our workspace-wide trash, and the Members list mixes job titles and access roles inconsistently in the right column.

Round 4: 1 done · 3 open

This document is interactive. The build checklist on the last page lists every item still open. Click each checkbox as the dev ships it, then save the document.

Still open

What still needs work. Items tagged [NEW] surfaced fresh in round 4 (and weren't on the round 2 or round 3 lists).

| MED | OPEN | NEW | #2. Trash retention reads 30 days; ours is 90 |
| --- | --- | --- | --- |

Where it stood: Not flagged previously.

Round 4 status: Trash section subtitle reads "Recently deleted items. Items are permanently removed after 30 days." Our build retains for 90 days (per CLAUDE.md and the round 1 spec). Different retention windows mean teammates restoring an item from trash will see different grace periods depending on which build they're on.

What's left: Match the 90-day retention. Update the subtitle copy and the underlying auto-prune job to use the longer window. If the dev wants to keep 30 for portal-specific reasons, surface that as a config so the docs can stay aligned.

| MED | OPEN | NEW | #3. Trash empty-state implies limited scope, not workspace-wide |
| --- | --- | --- | --- |

Where it stood: Not flagged previously.

Round 4 status: Empty state copy reads: "Trash is empty. Deleted templates and archived items will appear here." Our build's trash is workspace-wide and covers tasks, services, clients, notes, contacts, comments, touchpoints, action items, onboarding items, manual agenda items, ops tasks, time-off requests, templates. The portal copy implies trash is limited to templates and archived items, which is either a copy issue or a real scope limitation worth confirming.

What's left: Confirm whether portal trash actually covers everything our build does. If yes, update the copy: "Recently deleted items from across the workspace." If no, expand the scope so users can recover any soft-deleted item.

| LOW | OPEN | NEW | #4. Members list mixes job titles and access roles in the right column |
| --- | --- | --- | --- |

Where it stood: Not flagged previously.

Round 4 status: Members list right-column shows: Abby Dequeros / SEO Specialist (job title), Adam ADMIN / Managing Director (job title), Boris Desmond / Team Member (access role), Bryan Rivera / Google Ads Specialist (job title). Some members show their job title, some show the generic access role. Inconsistent within the same list.

What's left: Backfill job titles for the members showing access roles. The Job titles catalog already exists (verified in the Job titles section); just needs each member assigned the correct title. Fall back to access role only when no job title is assigned.

Done

Items shipped (this round or earlier) and still working. Listed for the record so we agree on what closed.

| HIGH | DONE | #1. Account Settings modal shipped with full sidebar structure |
| --- | --- | --- |

Where it stood: Not flagged previously (account settings was out of scope for round 2 + 3).

Round 4 status: Modal now opens from the avatar dropdown. Sidebar groups match our build: MY ACCOUNT (Profile, Preferences, Notifications, Time off), WORKSPACE (Members, Job titles, Holidays, Trash), ACCOUNT (Sign-in). Each section renders with a title, descriptive subtitle, and the right shape of content. Profile shows avatar color picker, name fields, email (Google-managed), role + time zone. Preferences has theme toggle + time format. Job titles is a CRUD list. Members lists 36 people with ADMIN pills on the right people. Done.

Build checklist

Every still-open and partial item from above. Tick each as it ships.

| ☐ | MED | #2. Trash retention reads 30 days; ours is 90 Match the 90-day retention. Update the subtitle copy and the underlying auto-prune job to use the longer window. If the dev wants to keep 30 for portal-specific reasons, surface that as a config so the docs can stay aligned. |
| --- | --- | --- |

| ☐ | MED | #3. Trash empty-state implies limited scope, not workspace-wide Confirm whether portal trash actually covers everything our build does. If yes, update the copy: "Recently deleted items from across the workspace." If no, expand the scope so users can recover any soft-deleted item. |
| --- | --- | --- |

| ☐ | LOW | #4. Members list mixes job titles and access roles in the right column Backfill job titles for the members showing access roles. The Job titles catalog already exists (verified in the Job titles section); just needs each member assigned the correct title. Fall back to access role only when no job title is assigned. |
| --- | --- | --- |