PORTAL QA · ROUND 4

Templates page
regression check + status update

Round 4 status: 1 fully shipped (RESET TO DEFAULT on built-in templates), 2 partial (kind pills + phase subtitles shipped on some templates but not all), 1 still open (eyebrow active vs archived split). Account Management is the laggard template that still shows the generic "general" kind and the placeholder phase subtitle; Brand Refresh shows the rich version. The wiring supports both shapes; Account Management just hasn't been migrated.

Round 4: 1 done · 2 partial · 1 open

This document is interactive. The build checklist on the last page lists every item still open. Click each checkbox as the dev ships it, then save the document.

Still open

What still needs work. Items tagged [NEW] surfaced fresh in round 4 (and weren't on the round 2 or round 3 lists).

| HIGH | OPEN | #1. Eyebrow doesn't show active vs archived split |
| --- | --- | --- |

Where it stood: Round 2 #1: eyebrow always read "23 TEMPLATES" with no split. No collapsible "ARCHIVED" group at the bottom of the list.

Round 4 status: No change. Eyebrow still reads "23 TEMPLATES". No collapsible group at the bottom.

What's left: Switch the eyebrow to active/archived split when any template is archived: "X ACTIVE · Y ARCHIVED". Add the collapsible "ARCHIVED" group at the bottom of the list, default-collapsed, showing the archived count badge. Archived templates should hide from the main list and live only inside that group.

| MED | PARTIAL | #2. Template kind pills (varied) instead of generic "general" |
| --- | --- | --- |

Where it stood: Round 2 #2: most templates showed a single generic "general" pill regardless of category.

Round 4 status: Partial fix. Sidebar now shows kind pills per template: Brand Refresh (Brand), Content (Content), Copywriting / Content (content), Creative / Design (design), Hosting / IT (web_dev), Organic Social Media (social). But Account Management, Email Marketing, Finance / Billing, HR / Resourcing, PR / Communications still show "general". Detail headers also still show "general" for the unmigrated templates.

What's left: Migrate the remaining templates to the right kind. The catalog (Brand, Content, design, web_dev, social, etc.) clearly exists; the unmigrated ones just need the right kind id assigned. Then the pill on the detail header reflects the same.

| LOW | PARTIAL | #3. Template icons reflect the kind |
| --- | --- | --- |

Where it stood: Round 2 #3: most templates used the generic monitor icon; Brand Refresh had a palette and Content had a page.

Round 4 status: Same shape as kind pills above: Brand Refresh + Content keep their per-kind icons; the rest default to monitor. Once item #2 ships (kind catalog assigned to all templates), the icon should be derivable from the kind.

What's left: Once the kind catalog is fully populated (item #2), derive the icon from the kind rather than storing it per-template. Future renames stay consistent that way.

| HIGH | PARTIAL | #6. Phases section subtitle is template-aware |
| --- | --- | --- |

Where it stood: Round 2 #6: every template showed the same generic subtitle: "Describe how this template's phases are paced."

Round 4 status: Partial fix. Brand Refresh now shows "One-time engagement, roughly 8-12 weeks" (template-aware). Account Management still shows the generic "Describe how this template's phases are paced" placeholder. Same pattern as kind pills: migration done on some, not all.

What's left: Migrate the unmigrated templates to use template-aware phase subtitles. The wiring supports it; just needs the copy filled in per template (or derived from the template's kind so all templates of the same kind share the line).

Done

Items shipped (this round or earlier) and still working. Listed for the record so we agree on what closed.

| HIGH | STILL DONE | #4. "Click any field to edit" inline-edit hint on the header |
| --- | --- | --- |

Where it stood: Round 2 #4: shipped in round 2.

Round 4 status: Still present. Pill renders next to the kind pill on every template's detail header.

| MED | DONE | #5. RESET TO DEFAULT action on built-in templates |
| --- | --- | --- |

Where it stood: Round 2 #5: no RESET TO DEFAULT link on any template header.

Round 4 status: Now shows on built-in templates (verified on Brand Refresh). Sits next to USE TEMPLATE and ARCHIVE in the header. Done.

Build checklist

Every still-open and partial item from above. Tick each as it ships.

| ☐ | HIGH | #1. Eyebrow doesn't show active vs archived split Switch the eyebrow to active/archived split when any template is archived: "X ACTIVE · Y ARCHIVED". Add the collapsible "ARCHIVED" group at the bottom of the list, default-collapsed, showing the archived count badge. Archived templates should hide from the main list and live only inside that group. |
| --- | --- | --- |

| ☐ | MED | #2. Template kind pills (varied) instead of generic "general" Migrate the remaining templates to the right kind. The catalog (Brand, Content, design, web_dev, social, etc.) clearly exists; the unmigrated ones just need the right kind id assigned. Then the pill on the detail header reflects the same. |
| --- | --- | --- |

| ☐ | LOW | #3. Template icons reflect the kind Once the kind catalog is fully populated (item #2), derive the icon from the kind rather than storing it per-template. Future renames stay consistent that way. |
| --- | --- | --- |

| ☐ | HIGH | #6. Phases section subtitle is template-aware Migrate the unmigrated templates to use template-aware phase subtitles. The wiring supports it; just needs the copy filled in per template (or derived from the template's kind so all templates of the same kind share the line). |
| --- | --- | --- |