PORTAL QA · ROUND 4

Weekly WIP page
regression check + status update

Round 4 status: no change since round 2. Top priority + On track + Added by hand sections all render correctly with live agenda data. The New clients auto-section (round 2 partial item) is still missing.

Round 4: 1 open

This document is interactive. The build checklist on the last page lists every item still open. Click each checkbox as the dev ships it, then save the document.

Still open

What still needs work. Items tagged [NEW] surfaced fresh in round 4 (and weren't on the round 2 or round 3 lists).

| HIGH | OPEN | #1. New clients auto-section is still missing |
| --- | --- | --- |

Where it stood: Round 2 #2: agenda was supposed to include a New clients auto-section as the first block, surfacing clients created within the last N weeks with a NEW pill, industry/segment label, and "started Xmo ago" timestamp. Top priority + On track + Added by hand sections shipped; New clients didn't.

Round 4 status: No change. Page renders Top priority (12 items, grouped by client), On track (1 item), and Added by hand (1 item). No New clients section above them.

What's left: Add the New clients auto-section as the first block on the agenda (above Top priority). Surface clients created within the last N weeks with a NEW pill, industry/segment label, and "started Xmo ago" timestamp. Counts roll up into the agenda total at the top.

Build checklist

Every still-open and partial item from above. Tick each as it ships.

| ☐ | HIGH | #1. New clients auto-section is still missing Add the New clients auto-section as the first block on the agenda (above Top priority). Surface clients created within the last N weeks with a NEW pill, industry/segment label, and "started Xmo ago" timestamp. Counts roll up into the agenda total at the top. |
| --- | --- | --- |