PORTAL QA · ROUND 2

Templates page
status update

Round 2 status: 1 done, 5 still open. The inline-edit hint shipped, but most of the remaining items are about template categorization (kind pills, kind-aware icons) and built-in template behavior (RESET TO DEFAULT, template-aware phases subtitle, archived split). Less progress than other pages, but the bones are still there to build on.

Round 1 items: 1 done · 5 open

This document is interactive. The build checklist on the last page lists every item still open. Click each checkbox as the dev ships it, then save the document.

Round 1 items: status update

Each Round 1 item walked through with what shipped vs what's still missing. Items marked OPEN or PARTIAL roll up into the build checklist at the end.

| HIGH | OPEN | #1. Eyebrow shows active vs archived split when archived templates exist |
| --- | --- | --- |

Round 1: Eyebrow always read "23 TEMPLATES" with no split. No collapsible "ARCHIVED" group at the bottom of the list.

Round 2: No change. Eyebrow still reads "23 TEMPLATES" with no active/archived split. No collapsible group at the bottom.

What's left: Switch the eyebrow to active/archived split when any template is archived: "X ACTIVE · Y ARCHIVED". Add the collapsible "ARCHIVED" group at the bottom of the list, default-collapsed, showing the archived count badge. Archived templates should hide from the main list and live only inside that group.

| MED | OPEN | #2. Template kind pills (varied) instead of a generic "general" label |
| --- | --- | --- |

Round 1: Most templates showed a single generic "general" pill regardless of category.

Round 2: Portal's Account Management header still shows "general" pill. The template list itself has rich category data (Copywriting/Content, Creative/Design, Email Marketing, Finance/Billing, HR/Resourcing, etc.) but the kind pill on each detail header doesn't surface those categories.

What's left: Build out a kind catalog (Web Development, SEO, Content, Brand, Paid Media, Custom, etc.) with per-kind colors. Surface as a colored pill on the template detail header. Map each existing portal template to the right kind during migration; the template names already telegraph the category.

| LOW | OPEN | #3. Template icons reflect the kind (not always a generic monitor) |
| --- | --- | --- |

Round 1: Most templates used the generic monitor icon; Brand Refresh had a palette and Content had a page.

Round 2: No change observable. Most templates still use the generic monitor icon. Brand Refresh + Content keep their per-kind icons; the rest default to monitor.

What's left: Once the kind catalog from item #2 is in, derive the icon from the kind. Don't store the icon per-template; let the kind decide so future renames stay consistent.

| HIGH | DONE | #4. "Click any field to edit" inline-edit hint on the header |
| --- | --- | --- |

Round 1: No inline-edit hint anywhere on the header.

Round 2: Portal Account Management header now shows the "↓ Click any field to edit" pill next to the kind pill. Same treatment as ours. Done.

| MED | OPEN | #5. "RESET TO DEFAULT" action for built-in templates |
| --- | --- | --- |

Round 1: No RESET TO DEFAULT link on any template header.

Round 2: Still no RESET TO DEFAULT link on built-in templates (Brand Refresh, Content, etc.). The portal may not yet model the "built-in vs user-created" distinction the dev build uses.

What's left: Add the RESET TO DEFAULT link on built-in templates only. Tapping it should restore phases, onboarding items, and brief fields to the seeded baseline (with a confirm dialog because it's destructive). Requires the data model to track which templates are built-in vs user-created.

| HIGH | OPEN | #6. Phases section subtitle is template-aware, not generic |
| --- | --- | --- |

Round 1: Every template showed the same generic subtitle: "Describe how this template's phases are paced."

Round 2: Account Management header still reads the same generic subtitle. The text reads like a placeholder hint, not finished copy. Same line on every template.

What's left: Replace the generic subtitle with a per-template explanatory line. Two flavors at minimum: project-style templates (one-shot phases, run sequentially in To Do) and retainer-style templates (recur on a cadence after the first cycle). Pull the copy from the template's kind so it stays consistent across templates of the same type.

Build checklist

Every still-open and partial item from above. Tick each as it ships.

| ☐ | HIGH | #1. Eyebrow shows active vs archived split when archived templates exist Switch the eyebrow to active/archived split when any template is archived: "X ACTIVE · Y ARCHIVED". Add the collapsible "ARCHIVED" group at the bottom of the list, default-collapsed, showing the archived count badge. Archived templates should hide from the main list and live only inside that group. |
| --- | --- | --- |

| ☐ | MED | #2. Template kind pills (varied) instead of a generic "general" label Build out a kind catalog (Web Development, SEO, Content, Brand, Paid Media, Custom, etc.) with per-kind colors. Surface as a colored pill on the template detail header. Map each existing portal template to the right kind during migration; the template names already telegraph the category. |
| --- | --- | --- |

| ☐ | LOW | #3. Template icons reflect the kind (not always a generic monitor) Once the kind catalog from item #2 is in, derive the icon from the kind. Don't store the icon per-template; let the kind decide so future renames stay consistent. |
| --- | --- | --- |

| ☐ | MED | #5. "RESET TO DEFAULT" action for built-in templates Add the RESET TO DEFAULT link on built-in templates only. Tapping it should restore phases, onboarding items, and brief fields to the seeded baseline (with a confirm dialog because it's destructive). Requires the data model to track which templates are built-in vs user-created. |
| --- | --- | --- |

| ☐ | HIGH | #6. Phases section subtitle is template-aware, not generic Replace the generic subtitle with a per-template explanatory line. Two flavors at minimum: project-style templates (one-shot phases, run sequentially in To Do) and retainer-style templates (recur on a cadence after the first cycle). Pull the copy from the template's kind so it stays consistent across templates of the same type. |
| --- | --- | --- |