PORTAL QA

Weekly WIP page
gaps vs the dev build

Punch list of every functional and visual gap between the deployed portal (dev.portal.121group.io/projects-v2) and the dev build (nikkortrinidad-cpu.github.io/flizow) on the Weekly WIP page. Covers both sub-tabs (Agenda, Live meeting), the action row, and the Add agenda item modal. Each item names the exact behavior the portal needs to add to match.

Severity legend: HIGH blocks parity · MED visible behavioral gap · LOW cosmetic.

This document is interactive. Click each checkbox in Word to mark items complete and save the document. State persists so we can keep one source of truth as work lands.

Punch list

Every gap, ranked by impact and grouped by surface. Each item names what our build has, what the portal has today, and what the portal needs to add for parity.

Group A: Page header

| ☐ | MED | #1. NEXT MEETING block shows day name + date, not just day name |
| --- | --- | --- |

Dev build (target): Top-right of the page header reads "NEXT MEETING / Monday, May 11 · 10:00 AM". The full date (month + day) is in the line so the user knows exactly which Monday is next.

Portal (current): Top-right reads "NEXT MEETING / Monday · 10:00 AM". Just the day name and time. No month/date.

What to add: Add the month + day to the same line so the date carries through. Format: "Monday, May 11 · 10:00 AM" (full weekday, abbreviated month, day, then dot, then time).

Group B: Agenda auto-generation

| ☐ | HIGH | #2. Agenda auto-populates with three sections from live data |
| --- | --- | --- |

Dev build (target): When the user lands on the Agenda tab, three sections are already there even before any manual additions: "New clients" (recently created clients), "Top priority" (clients with on-fire / blocked / overdue tasks), and "On track" (clients with healthy on-track work). Each section shows row counts (e.g. "5 items", "12 items · +64 more", "8 items · +118 more") and lists clients grouped by service with status pills (NEW / OVERDUE / BLOCKED) on each task. The "X items on the agenda" counter at the top tallies the total automatically.

Portal (current): The Agenda tab opens to an empty state: bell icon + "Nothing on the agenda" + "No new clients, no urgent tasks: quiet week. Use Add agenda item if you want to raise something." The portal has on-fire clients, blocked tasks, and presumably new clients in its data, but none of them surface as agenda items.

What to add: Build the auto-generation pipeline. Three sections, in this order: (1) New clients = clients created within the last N days/weeks; (2) Top priority = clients that have at least one on-fire/blocked/overdue task across their services, grouped by client > service > task with status pill; (3) On track = clients with no urgent issues, grouped the same way. Each section needs a count chip on the right ("X items" or "X items · +N more" when truncated). The "X items on the agenda" header counter aggregates all three sections plus any manually-added items. Empty state should only appear when ALL three auto-sections are genuinely empty AND no manual items exist.

Group C: Add agenda item modal

| ☐ | LOW | #3. Modal placeholder copy uses em dashes in our build (portal already correct) |
| --- | --- | --- |

Dev build (target): Title placeholder: "e.g. Q2 OKRs — confirm team commitments". Context placeholder: "What the team needs to know — shows up in the pre-read." Both use em dashes.

Portal (current): Title placeholder: "e.g. Q2 OKRs : confirm team commitments". Context placeholder: "What the team needs to know : shows up in the pre-read." Both use colons. The portal version respects the no-em-dash style.

What to add: No action needed on the portal. Portal copy is correct per house style; the dev build's em dashes are the real bug. Worth fixing in our build to match (item flagged here so the dev knows the placeholder mismatch is intentional, not a regression to chase).

Surfaces at parity (no action needed)

Page eyebrow / title / subtitle: "WEEKLY WIP" eyebrow, "Prep the meeting" title, "Your team's weekly sync, ready to run." subtitle. All match.

Sub-tabs: Agenda (active by default) and Live meeting. Same labels, same icons, same active treatment.

Action row on Agenda tab: "X items on the agenda" count on the left + "+ Add agenda item" + "Send pre-read" + "Start meeting" buttons on the right. Same order, same button styles (Save and Start meeting are primary blue, others are secondary outline).

Add agenda item modal structure: Modal title with flag icon, close (×), Client (optional) dropdown defaulting to "No specific client", Title field, Context field (multi-line), Cancel + Save item buttons. Layout and field order match. Save is disabled until a title is entered.

Live meeting card: LIVE MEETING eyebrow, big title, descriptive subtitle, three-stat row (items / est. minutes / day + time), Start meeting button. Both versions handle empty and populated states cleanly: ours shows "Ready when you are" + the agenda summary when items exist; portal shows "No agenda yet" when the agenda is empty.

Note on data state: the dev build is rendering demo data with 25 auto-generated agenda items (5 new clients, 12 top-priority entries with 64 more, 8 on-track entries with 118 more). The portal's agenda is empty ("0 items on the agenda") even though it has on-fire clients and blocked tasks in its database. That mismatch is the gap above (item #2): the auto-generation pipeline isn't wired up yet, so the agenda only ever shows what users manually add. The portal would need either populated demo data OR the auto-pipeline shipped to verify item #1 in real conditions.