PORTAL QA · ROUND 2

Clients page
status update

Round 2 status against the Round 1 punch list. Big lift on this surface: 7 items done, 6 partial, 4 still open, 1 not verified. The detail-page header (status pill, metadata strip) and the Overview tab Needs Attention section are the three biggest gaps left.

Round 1 items: 7 done · 6 partial · 4 open · 1 not verified

This document is interactive. The build checklist on the last page lists every item still open. Click each checkbox as the dev ships it, then save the document.

Still open

What the dev still needs to ship. Items tagged [NEW] surfaced during round 2 and weren't on the round 1 list.

| HIGH | PARTIAL | #2. Client row content: industry, service tags, last-active timestamp |
| --- | --- | --- |

Round 1: Each row missing industry / service tags / last-active timestamp.

Round 2: Service tag chips now show on each row (Google Ads, Meta Ads, etc.). Industry label and last-active timestamp still missing.

What's left: Add the industry/segment label under the client name. Add a right-aligned last-active timestamp pulled from the most recent activity on any of the client's services.

| HIGH | OPEN | #3. Status pill on the header card |
| --- | --- | --- |

Round 1: Detail-page header missing the STATUS: ON FIRE / AT RISK / etc. pill.

Round 2: Header still shows just the avatar + name. No status pill.

What's left: Surface the client status (on-fire / at-risk / on-track / onboarding / paused / archived) as a labeled pill next to the client name. Match the dot color from the list view.

| HIGH | OPEN | #4. Header metadata strip (industry, manager, client-since) |
| --- | --- | --- |

Round 1: Three-item metadata strip below the client name: industry / manager / client-since.

Round 2: Still no metadata strip. Header is just avatar + name.

What's left: Add the strip with three items separated by middle dots: industry icon + text, manager icon + avatar chip + name, calendar icon + "Client since Mon YYYY".

| HIGH | OPEN | #6. Needs Attention section (top of Overview tab) |
| --- | --- | --- |

Round 1: Two-card row at the top of Overview surfacing "X cards past due" + "Y at risk".

Round 2: Overview tab still opens directly into Active Services. No Needs Attention row.

What's left: Add the Needs Attention row as the first block under the tabs. Aggregate counts of past-due and at-risk cards across all of the client's services. Each card tappable into the relevant board.

| MED | PARTIAL | #7. Active Services count breakdown |
| --- | --- | --- |

Round 1: Header text "X of Y active" with no project/retainer breakdown.

Round 2: Portal now shows "5 of 5 active". The active-vs-total count is in. The project/retainer split is still missing.

What's left: Append the breakdown to the count line: "5 of 5 active · N projects, M retainers". Source from the service.type field per service.

| MED | OPEN | #11. Onboarding tab top progress count |
| --- | --- | --- |

Round 1: "X of Y services in progress · A of B items complete" right-aligned in the Setup & Onboarding header.

Round 2: Setup & Onboarding header still has no progress summary on the right.

What's left: Add the right-aligned progress line. Compute services-in-progress (where at least one item is checked but not all) and total items complete across all services.

| MED | OPEN | #12. Onboarding per-service progress bar + items-left badge |
| --- | --- | --- |

Round 1: Each service block has "X items left" inline + "X/Y" count chip + progress bar.

Round 2: Portal still shows just "No items yet" with a collapse arrow. No progress bar even when populated. Likely partly data-state (no items in portal data). Verify with a populated client.

What's left: Surface the X/Y count chip and progress bar on each service block. "X items left" inline next to the name. Bar fill driven by checked-items / total-items.

| HIGH | PARTIAL | #13. About tab: Edit and + Add contact buttons on Client Contacts |
| --- | --- | --- |

Round 1: No Edit or + Add contact buttons on the section header.

Round 2: + Add contact button now visible. Edit button still missing.

What's left: Add the Edit button next to + Add contact. Should open the contacts list in edit mode (rename, change role, mark primary, delete).

| HIGH | PARTIAL | #14. About tab: Edit and + Add link buttons on Quick Links |
| --- | --- | --- |

Round 1: No Edit or + Add link buttons.

Round 2: + Add link button now visible. Edit button still missing.

What's left: Add the Edit button next to + Add link. Should let the user rename, reorder, or remove existing links.

| MED | PARTIAL | #15. Contact card detail (role + quick actions) |
| --- | --- | --- |

Round 1: Each contact row shows email under name with no role title and no quick-action icons.

Round 2: Mail icon now shows on the right of each contact row. Role title under name still missing (still showing email). Primary-contact star also still missing.

What's left: Show the role title ("Head of Demand Gen" etc.) on the second line instead of email. Add a star next to the name for the primary contact. Phone icon (when phone is available) alongside the mail icon.

| MED | OPEN | #16. Team section: Edit + Add operator buttons |
| --- | --- | --- |

Round 1: Team header missing breakdown count + Edit + Add operator buttons.

Round 2: Team header still reads just "8 operators". No breakdown count ("X account manager · Y operators"), no Edit/Add buttons. "None assigned yet" empty state still under ACCOUNT MANAGER even though operators are listed below in PROJECT TEAM.

What's left: Add the breakdown count to the right of the Team header. Add Edit + Add operator buttons. Reconcile the ACCOUNT MANAGER empty state. If any operator on the project is the assigned manager, surface them there instead of "None assigned yet".

Done

Round 1 items the dev shipped between rounds. Listed for the record so we agree on what closed.

| HIGH | DONE | #1. Filter tabs missing: Assigned to me, Archived |
| --- | --- | --- |

Round 1: Six filter chips (missing Assigned to me, Archived).

Round 2: All 8 chips now present: All / Assigned to me / On Fire / At Risk / On Track / Onboarding / Paused / Archived. Done.

| MED | DONE | #5. Kebab menu (Archive / Delete) on the header card |
| --- | --- | --- |

Round 1: No kebab menu top-right of header.

Round 2: 3-dot kebab now visible on the right side of the header card. Done.

| HIGH | DONE | #8. Active Services: Edit and + Add service buttons |
| --- | --- | --- |

Round 1: No Edit or + Add service buttons on the Active Services header.

Round 2: Both buttons now visible on the right side of the Active Services header. Done.

| MED | DONE | #9. Service card layout (list with progress bar vs grid with badges) |
| --- | --- | --- |

Round 1: 3-column grid layout with compact cards.

Round 2: Portal now uses the vertical list layout: name + Active + status badges + task count + percentage + progress bar inline on the right. Star icon at the right edge of each row. Done.

| HIGH | DONE | #10. Service card star (favorite for My Boards) |
| --- | --- | --- |

Round 1: No star icon on service cards.

Round 2: Star icon now visible at the right edge of each service row. Toggling adds the service to the user's favorites for the My Boards section on Home. Done.

| LOW | DONE | #17. About tab: header eyebrow + tagline |
| --- | --- | --- |

Round 1: No eyebrow or tagline above the columns.

Round 2: Portal now shows the RELATIONSHIP eyebrow + "Who we talk to, and where to find their stuff" tagline. Done.

For your awareness

No-action items. Listed so the context isn't lost, but nothing the portal dev needs to do.

| MED | NO ACTION | #18. Brief modal (verify on board page) |
| --- | --- | --- |

Round 1: Wasn't fully verified during Round 1; flagged for the dev to confirm.

Round 2: Not verified during this Round 2 audit either; the Brief lives on the board page, not the client surface. Carry forward as an item to confirm separately. No status change.

What's left: Open any service's board page in the portal and confirm the Project Brief button + modal exist. If absent, port from the dev build.

Build checklist

Every still-open and partial item from above. Tick each as it ships.

| ☐ | HIGH | #2. Client row content: industry, service tags, last-active timestamp Add the industry/segment label under the client name. Add a right-aligned last-active timestamp pulled from the most recent activity on any of the client's services. |
| --- | --- | --- |

| ☐ | HIGH | #3. Status pill on the header card Surface the client status (on-fire / at-risk / on-track / onboarding / paused / archived) as a labeled pill next to the client name. Match the dot color from the list view. |
| --- | --- | --- |

| ☐ | HIGH | #4. Header metadata strip (industry, manager, client-since) Add the strip with three items separated by middle dots: industry icon + text, manager icon + avatar chip + name, calendar icon + "Client since Mon YYYY". |
| --- | --- | --- |

| ☐ | HIGH | #6. Needs Attention section (top of Overview tab) Add the Needs Attention row as the first block under the tabs. Aggregate counts of past-due and at-risk cards across all of the client's services. Each card tappable into the relevant board. |
| --- | --- | --- |

| ☐ | MED | #7. Active Services count breakdown Append the breakdown to the count line: "5 of 5 active · N projects, M retainers". Source from the service.type field per service. |
| --- | --- | --- |

| ☐ | MED | #11. Onboarding tab top progress count Add the right-aligned progress line. Compute services-in-progress (where at least one item is checked but not all) and total items complete across all services. |
| --- | --- | --- |

| ☐ | MED | #12. Onboarding per-service progress bar + items-left badge Surface the X/Y count chip and progress bar on each service block. "X items left" inline next to the name. Bar fill driven by checked-items / total-items. |
| --- | --- | --- |

| ☐ | HIGH | #13. About tab: Edit and + Add contact buttons on Client Contacts Add the Edit button next to + Add contact. Should open the contacts list in edit mode (rename, change role, mark primary, delete). |
| --- | --- | --- |

| ☐ | HIGH | #14. About tab: Edit and + Add link buttons on Quick Links Add the Edit button next to + Add link. Should let the user rename, reorder, or remove existing links. |
| --- | --- | --- |

| ☐ | MED | #15. Contact card detail (role + quick actions) Show the role title ("Head of Demand Gen" etc.) on the second line instead of email. Add a star next to the name for the primary contact. Phone icon (when phone is available) alongside the mail icon. |
| --- | --- | --- |

| ☐ | MED | #16. Team section: Edit + Add operator buttons Add the breakdown count to the right of the Team header. Add Edit + Add operator buttons. Reconcile the ACCOUNT MANAGER empty state. If any operator on the project is the assigned manager, surface them there instead of "None assigned yet". |
| --- | --- | --- |