PORTAL QA · ROUND 4 (DEEP)

Clients page
deep audit

Round 4 deep audit. Replaces the earlier round 4 Clients doc (which was a click-through, not an audit). 28 distinct findings across the list view, the detail view, and the modals. Three HIGH wiring/flow gaps surfaced fresh this round: Add client opens nothing despite firing, Add service modal is dramatically reduced (no Type, no Template, no Next deliverable date), and Edit Services opens a stripped-down modal instead of transforming the list inline (no reorder, no delete, no rename — only Archive).

Round 4 deep findings: 3 done · 14 open · 4 fyi

This document is interactive. Build checklist on the last page lists every still-open item. Tick each as it ships, save the document.

Still open

Each entry: where it stood (round 1, round 2, round 3 lineage), round 4 status, and what's left.

| HIGH | OPEN | #4. Portfolio Health vs Clients filter ON FIRE count mismatch |
| --- | --- | --- |

Where it stood: Round 3 wiring W4.

Round 4 status: Home > Portfolio Health says ON FIRE 14. Clicking lands on /clients?view=fire which says On Fire 0. Two count sources still disagree.

What's left: Single-source the count: pick whichever query produces the correct ON FIRE list and route both surfaces through it. Add a unit test asserting Home.fireCount === Clients.filter('fire').count.

| HIGH | OPEN | #5. Client detail header missing four key fields |
| --- | --- | --- |

Where it stood: Not flagged previously; surfaced in round 4 deep audit.

Round 4 status: Our build's client detail header carries a richer summary block: STATUS pill (e.g. "● ON FIRE"), industry classification ("SaaS / Tech"), MANAGER assignment with avatar + name ("NT Nikko Trinidad"), and "Client since" date ("Sep 2024"). Portal renders only the avatar + client name + kebab. Four pieces of context are missing from the header.

What's left: Add these to the client detail header: STATUS pill + industry text + MANAGER row (avatar + name) + "Client since" date row. Drive each from the Client record fields (status, industry, accountManagerId, createdAt). When any field is empty, render "None assigned" or skip the row gracefully.

| HIGH | OPEN | #6. Overview tab missing the NEEDS ATTENTION section |
| --- | --- | --- |

Where it stood: Not flagged previously; surfaced in round 4 deep audit.

Round 4 status: Ours renders a NEEDS ATTENTION block above ACTIVE SERVICES with a fresh-this-morning timestamp ("As of this morning") and alert cards: "1 card past due / Conversion Optimization · tap to open" with fire icon, "1 at risk / Conversion Optimization · review soon" with chat icon. Each card click jumps to the offending surface. Portal goes straight from the header to ACTIVE SERVICES with no equivalent section.

What's left: Add the NEEDS ATTENTION section above ACTIVE SERVICES. Two card slots: past-due tasks and at-risk surfaces. Click on each card jumps to the offending board / service.

| HIGH | OPEN | #7. Add client button is wired but the modal doesn't render |
| --- | --- | --- |

Where it stood: Not flagged previously; surfaced in round 4 deep audit.

Round 4 status: Click handler fires (verified via JS click) but no modal appears. Same dead-modal class as round 3 W1 (Delegate). Our build opens a full modal: Client name *, Industry *, Website *, Account Manager *, Status * ("Onboarding (first 30 days)" preset), Primary contact (Contact name *, Position *, Email address *, Mobile number *), "+ Add another contact" link, Cancel + Create client buttons.

What's left: Wire the modal. Reuse whatever pattern the now-working Delegate popover uses. Required fields per our build: name, industry, website, account manager, status, plus a primary contact card. Validate before enabling Create.

| HIGH | OPEN | #8. Add service modal is dramatically reduced vs ours |
| --- | --- | --- |

Where it stood: Not flagged previously; surfaced in round 4 deep audit.

Round 4 status: Portal Add Service modal: "Add Service" title + Service name input + Cancel/Create. That's it. Ours: "Add service" title + Service name + Type selection (Retainer card with "Ongoing monthly scope" subtitle vs Project card with "Fixed deliverable, ships once" subtitle) + Template dropdown with subtitle "Seeds the board with starter columns and a few example cards." + Next deliverable date picker. The whole template-driven service creation flow is missing on portal: when you create a service on our build, it seeds the kanban with starter columns + example tasks based on the chosen template — that whole onboarding moment is gone.

What's left: Rebuild the modal: Service name + Type radio (Retainer / Project) + Template dropdown (loaded from the Templates catalog with explanatory subtitle) + Next deliverable date. On Create, seed the board with the template's starter columns + example tasks.

| MED | OPEN | #9. Client list row: industry/domain field shows status text instead |
| --- | --- | --- |

Where it stood: Not flagged previously; surfaced in round 4 deep audit.

Round 4 status: Our list rows show industry classification on the second line under the client name ("SaaS / Tech", "E-commerce / Retail", "Food & Beverage"). Portal shows a single status word ("active" or "prospect") in that slot — that's status state, not classification. The two surfaces use the same line for different concepts.

What's left: Move "active/prospect" to a status pill or hide it (it's already implied by the row presence). Add the industry classification line so users can scan the list for industry context.

| MED | OPEN | #10. Client list row: service tags show ad platforms not service names |
| --- | --- | --- |

Where it stood: Not flagged previously; surfaced in round 4 deep audit.

Round 4 status: Our list rows show actual service names as tag chips below the row ("Brand Refresh Q2", "Marketing Site v3", "Conversion Optin..."). Portal shows ad platforms ("Google Ads", "Meta Ads") as chips — that doesn't match the field semantics. Service names are what the AM scans for.

What's left: Switch the chip source from ad-platform tags to service names. Truncate to 2-3 visible with "+N more" for overflow.

| MED | OPEN | #11. Service rows: redundant Active pill alongside On Track |
| --- | --- | --- |

Where it stood: Not flagged previously; surfaced in round 4 deep audit.

Round 4 status: Portal service rows render two pills side-by-side ("Active" green + "On Track" green). The "Active" pill is redundant with the section title (ACTIVE SERVICES). Ours uses a single semantic pill (ON FIRE / ON TRACK / AT RISK).

What's left: Drop the Active pill. Keep only the health pill (ON FIRE / ON TRACK / AT RISK) which is the real signal an AM needs.

| MED | OPEN | #12. Service rows: subtitle shows task count instead of template + due |
| --- | --- | --- |

Where it stood: Not flagged previously; surfaced in round 4 deep audit.

Round 4 status: Ours renders "Template: Brand Refresh · Due May 25" — template name plus the next milestone date. Portal renders "2/4 tasks" — just the raw task count. Template + next milestone is more actionable than completion ratio.

What's left: Switch the subtitle line to "Template: <template-name> · Due <next-milestone-date>". Keep the progress percent on the right rail; the subtitle is for context, not status.

| MED | OPEN | #13. ACTIVE SERVICES eyebrow missing project/retainer split |
| --- | --- | --- |

Where it stood: Not flagged previously; surfaced in round 4 deep audit.

Round 4 status: Ours: "X of X · N projects, M retainers". Portal: "X of X active". The project vs retainer split tells the AM whether the client's services skew toward one-shot deliverables (projects) or recurring retainers, which shapes how they prioritize attention.

What's left: Split the count by service.type (project vs retainer). Render: "X of X · N projects, M retainers".

| LOW | OPEN | #14. Client list row: last-activity timestamp inconsistent |
| --- | --- | --- |

Where it stood: Not flagged previously; surfaced in round 4 deep audit.

Round 4 status: Ours shows a last-activity stamp on every row ("2d ago", "Mon", "Tue", "5d ago"). Portal shows it on some rows but not all — the BELLE ET BLANC row shows "7 Apr" but most others are blank.

What's left: Compute and render last-activity for every client (most recent updatedAt across the client's services + tasks + notes). Format consistently: "Xd ago" for under a week, day-of-week for this week, date for older.

| LOW | OPEN | #15. Client name truncation is silent (no tooltip) |
| --- | --- | --- |

Where it stood: Not flagged previously; surfaced in round 4 deep audit.

Round 4 status: Long client names truncate with "..." on portal (e.g. "ALLIED PERFORMANCE PTY LTD T/A Fuel You..."). No tooltip on hover, so the full name is unreachable without clicking into the client.

What's left: Add a title attribute or tooltip with the full name so hover reveals the truncated portion.

| LOW | OPEN | #16. Empty-state copy + icon differ on the right pane |
| --- | --- | --- |

Where it stood: Not flagged previously; surfaced in round 4 deep audit.

Round 4 status: Subtitle: ours "Pick a row on the left to see their services, activity, and notes."; portal "Pick a row on the left to see their services and activity." (no "and notes"). Icon: ours envelope; portal person silhouette. Same empty state, different visuals.

What's left: Match either the wording or the icon. The wording fix is just a string update; the icon is a swap to whatever symbol matches our build's choice.

| LOW | OPEN | #17. Service row: progress label missing |
| --- | --- | --- |

Where it stood: Not flagged previously; surfaced in round 4 deep audit.

Round 4 status: Ours says "Progress 35%"; portal just shows "50%" with no label. Without the word "Progress" the number is ambiguous (could be capacity, could be utilization).

What's left: Add the "Progress" label before the percentage.

| LOW | OPEN | #18. Onboarding tab section names differ |
| --- | --- | --- |

Where it stood: Not flagged previously; surfaced in round 4 deep audit.

Round 4 status: Portal: "NEEDED FROM CLIENT" / "WE TAKE CARE OF". Ours: "FROM CLIENT" / "FROM US". Same concept, slightly different wording.

What's left: Match our build: "FROM CLIENT" / "FROM US". Tighter copy, same meaning.

| MED | OPEN | #24. Service tile primary action and selection state |
| --- | --- | --- |

Where it stood: Not flagged previously; surfaced in round 4.

Round 4 status: Our service rows show a clear pinned-state golden star + Edit affordance on hover, with a selected state when active. Portal has a star icon on each row (correct) but no clear hover-affordance for editing (Edit lives at the top of the section only).

What's left: Verify the star toggle on each row works (it appears to). Consider adding row-level actions on hover for parity with our build (open kanban, edit service, archive service).

| HIGH | OPEN | #25. Edit Services flow: modal overlay instead of inline transform, missing reorder + delete + rename |
| --- | --- | --- |

Where it stood: Not flagged previously; user-flagged in round 4 follow-up.

Round 4 status: Click on "Edit" next to "+ Add service" opens a separate "Edit Services" modal listing each service with one action only — Archive. Our build doesn't open a modal at all: it transforms the existing service list inline, adding up/down reorder arrows on the left of each row, a red X delete on the right, and keeps Done + "+ Add service" visible at the top. Status pills (ON FIRE / ON TRACK) and progress bars remain visible during edit so the AM keeps context. Portal's flow strips that context and limits the AM to a single action (Archive). Three real gaps: (a) no way to reorder services, (b) no way to delete (only archive), (c) no way to rename inline.

What's left: Match our build's inline-transform pattern instead of opening a modal. On Edit click, transform the existing service list: render up/down chevrons on the left of each row (reorder), red X on the right (delete with soft-delete to trash), keep status pills + progress bars visible, keep "+ Add service" + Done buttons at top. Click on a service name during edit mode opens an inline rename input. Archive can stay as one of the row-level actions (alongside delete) but shouldn't be the only option.

| MED | OPEN | #26. Stats tab not deep-audited |
| --- | --- | --- |

Where it stood: Confirmed wired up earlier; content not compared field-by-field.

Round 4 status: Stats tab opens; deep field-by-field comparison vs our build's stats was not done in this pass.

What's left: Deep-audit Stats tab next pass: KPIs, charts, time windows, drill behavior all to be compared to our build.

| MED | OPEN | #27. Touchpoints tab presence not verified |
| --- | --- | --- |

Where it stood: Our build has a Touchpoints tab on each client; portal currently shows Overview / Onboarding / About / Stats / Notes (5 tabs), no Touchpoints.

Round 4 status: Touchpoints (the call/email/meeting log) is missing from the portal's client detail tabs.

What's left: Confirm whether Touchpoints is in scope for portal v1. If yes, add the tab. If no, document the deferral so AMs aren't surprised when they migrate.

| MED | OPEN | #28. Quick Links panel on About tab — no per-link actions |
| --- | --- | --- |

Where it stood: Not flagged previously; surfaced in round 4.

Round 4 status: Our build's Quick Links panel supports adding labels, copying, deleting links. Portal shows the panel with empty state "No saved links yet" + "+ Add link" but full management actions weren't tested.

What's left: Add a saved link to the portal and confirm it can be edited and deleted with the right label/url fields.

Done

Items shipped (this round or earlier) and still working.

| HIGH | DONE | #1. Filter buckets now sum to All |
| --- | --- | --- |

Where it stood: Round 3 wiring W5: All said 139 but buckets summed to 3.

Round 4 status: Counts now reconcile: All 139 = 0 (On Fire) + 1 (At Risk) + 47 (On Track) + 85 (Onboarding) + 6 (Paused) + 0 (Archived) = 139. Done.

| INFO | DONE | #2. Header + filter chip layout matches |
| --- | --- | --- |

Where it stood: Round 1 + 2 verified.

Round 4 status: Eyebrow "ALL QUIET TODAY", title "Clients", subtitle "Every client you work with, in one place.", search input + count badge + "+ Add client" CTA, filter chips (All / Assigned to me / On Fire / At Risk / On Track / Onboarding / Paused / Archived) all match. Done.

| INFO | DONE | #3. Tab order matches on client detail |
| --- | --- | --- |

Where it stood: Round 1 + 2 verified.

Round 4 status: Tabs: Overview / Onboarding / About / Stats / Notes. Order matches our build. Active tab pill renders correctly with the blue tint. Done.

| INFO | DONE | #19. About tab Project Team renders rich job titles |
| --- | --- | --- |

Where it stood: Same fix as Analytics #2.

Round 4 status: Project Team grid shows job titles (AI Transformation Lead, MLOps Engineer / AI Application Developer, WordPress Developer, Data Engineer, Chief Prompt Engineer, etc.) instead of generic access roles. Done.

For your awareness

No-action items. Context only.

| LOW | NO ACTION | #20. LATEST TASKS subsection on Overview tab |
| --- | --- | --- |

Where it stood: Not flagged previously.

Round 4 status: Portal renders a "LATEST TASKS" list below ACTIVE SERVICES (mark test, test, etc.) — recent tasks across the client's services with To Do pill, service name, and date. Ours surfaces tasks differently (per-service kanban + Analytics drill). Not a gap; different surface choice.

| LOW | NO ACTION | #21. Kebab menu (⋮) actions match |
| --- | --- | --- |

Where it stood: Not flagged previously.

Round 4 status: Both kebab menus open with the same items: Archive client + Delete client... (red text, ellipsis suggesting confirm dialog). Match.

| LOW | NO ACTION | #22. Title casing on Add Service modal |
| --- | --- | --- |

Where it stood: Not flagged previously.

Round 4 status: Portal: "Add Service" (Title Case). Ours: "Add service" (sentence case). Minor copy nit; aligns with house sentence-case convention.

| LOW | NO ACTION | #23. Notes tab works |
| --- | --- | --- |

Where it stood: Verified earlier.

Round 4 status: Notes tab opens with empty state "No notes yet." + "+ New note" CTA + Search field. Switch behavior fine. Did not deep-audit the new-note compose flow this round.

Build checklist

Every still-open item from above. Tick each as it ships.

| ☐ | HIGH | #4. Portfolio Health vs Clients filter ON FIRE count mismatch Single-source the count: pick whichever query produces the correct ON FIRE list and route both surfaces through it. Add a unit test asserting Home.fireCount === Clients.filter('fire').count. |
| --- | --- | --- |

| ☐ | HIGH | #5. Client detail header missing four key fields Add these to the client detail header: STATUS pill + industry text + MANAGER row (avatar + name) + "Client since" date row. Drive each from the Client record fields (status, industry, accountManagerId, createdAt). When any field is empty, render "None assigned" or skip the row gracefully. |
| --- | --- | --- |

| ☐ | HIGH | #6. Overview tab missing the NEEDS ATTENTION section Add the NEEDS ATTENTION section above ACTIVE SERVICES. Two card slots: past-due tasks and at-risk surfaces. Click on each card jumps to the offending board / service. |
| --- | --- | --- |

| ☐ | HIGH | #7. Add client button is wired but the modal doesn't render Wire the modal. Reuse whatever pattern the now-working Delegate popover uses. Required fields per our build: name, industry, website, account manager, status, plus a primary contact card. Validate before enabling Create. |
| --- | --- | --- |

| ☐ | HIGH | #8. Add service modal is dramatically reduced vs ours Rebuild the modal: Service name + Type radio (Retainer / Project) + Template dropdown (loaded from the Templates catalog with explanatory subtitle) + Next deliverable date. On Create, seed the board with the template's starter columns + example tasks. |
| --- | --- | --- |

| ☐ | MED | #9. Client list row: industry/domain field shows status text instead Move "active/prospect" to a status pill or hide it (it's already implied by the row presence). Add the industry classification line so users can scan the list for industry context. |
| --- | --- | --- |

| ☐ | MED | #10. Client list row: service tags show ad platforms not service names Switch the chip source from ad-platform tags to service names. Truncate to 2-3 visible with "+N more" for overflow. |
| --- | --- | --- |

| ☐ | MED | #11. Service rows: redundant Active pill alongside On Track Drop the Active pill. Keep only the health pill (ON FIRE / ON TRACK / AT RISK) which is the real signal an AM needs. |
| --- | --- | --- |

| ☐ | MED | #12. Service rows: subtitle shows task count instead of template + due Switch the subtitle line to "Template: <template-name> · Due <next-milestone-date>". Keep the progress percent on the right rail; the subtitle is for context, not status. |
| --- | --- | --- |

| ☐ | MED | #13. ACTIVE SERVICES eyebrow missing project/retainer split Split the count by service.type (project vs retainer). Render: "X of X · N projects, M retainers". |
| --- | --- | --- |

| ☐ | LOW | #14. Client list row: last-activity timestamp inconsistent Compute and render last-activity for every client (most recent updatedAt across the client's services + tasks + notes). Format consistently: "Xd ago" for under a week, day-of-week for this week, date for older. |
| --- | --- | --- |

| ☐ | LOW | #15. Client name truncation is silent (no tooltip) Add a title attribute or tooltip with the full name so hover reveals the truncated portion. |
| --- | --- | --- |

| ☐ | LOW | #16. Empty-state copy + icon differ on the right pane Match either the wording or the icon. The wording fix is just a string update; the icon is a swap to whatever symbol matches our build's choice. |
| --- | --- | --- |

| ☐ | LOW | #17. Service row: progress label missing Add the "Progress" label before the percentage. |
| --- | --- | --- |

| ☐ | LOW | #18. Onboarding tab section names differ Match our build: "FROM CLIENT" / "FROM US". Tighter copy, same meaning. |
| --- | --- | --- |

| ☐ | MED | #24. Service tile primary action and selection state Verify the star toggle on each row works (it appears to). Consider adding row-level actions on hover for parity with our build (open kanban, edit service, archive service). |
| --- | --- | --- |

| ☐ | HIGH | #25. Edit Services flow: modal overlay instead of inline transform, missing reorder + delete + rename Match our build's inline-transform pattern instead of opening a modal. On Edit click, transform the existing service list: render up/down chevrons on the left of each row (reorder), red X on the right (delete with soft-delete to trash), keep status pills + progress bars visible, keep "+ Add service" + Done buttons at top. Click on a service name during edit mode opens an inline rename input. Archive can stay as one of the row-level actions (alongside delete) but shouldn't be the only option. |
| --- | --- | --- |

| ☐ | MED | #26. Stats tab not deep-audited Deep-audit Stats tab next pass: KPIs, charts, time windows, drill behavior all to be compared to our build. |
| --- | --- | --- |

| ☐ | MED | #27. Touchpoints tab presence not verified Confirm whether Touchpoints is in scope for portal v1. If yes, add the tab. If no, document the deferral so AMs aren't surprised when they migrate. |
| --- | --- | --- |

| ☐ | MED | #28. Quick Links panel on About tab — no per-link actions Add a saved link to the portal and confirm it can be edited and deleted with the right label/url fields. |
| --- | --- | --- |