PORTAL QA · ROUND 2

Weekly WIP page
status update

Round 2 status: 1 done, 1 partial, 1 follow-up. The big win is the agenda auto-generation pipeline lighting up Top priority and On track sections from live data, plus an unexpected bonus "Added by hand" section the portal shipped for manually-added items. The New clients auto-section is still missing. NEXT MEETING block now carries the date.

Round 1 items: 1 done · 1 partial · 1 follow-up

This document is interactive. The build checklist on the last page lists every item still open. Click each checkbox as the dev ships it, then save the document.

Still open

What the dev still needs to ship. Items tagged [NEW] surfaced during round 2 and weren't on the round 1 list.

| HIGH | PARTIAL | #2. Agenda auto-populates with three sections from live data |
| --- | --- | --- |

Round 1: Portal agenda was empty ("Nothing on the agenda") even though the data had on-fire clients and blocked tasks.

Round 2: Portal now auto-generates the agenda. Two of the three sections shipped: Top priority (12 items, grouped by client, URGENT / OVERDUE pills + assignee on right) and On track (1 item, IN PROGRESS pill). Bonus: portal added an "Added by hand" section for manual entries that ours doesn't carry. Missing: the New clients auto-section (recently created clients with NEW pill + industry + "started Xmo ago").

What's left: Add the New clients auto-section as the first block (above Top priority). Surface clients created within the last N weeks with a NEW pill, industry/segment label, and "started Xmo ago" timestamp. Counts roll up into the agenda total at the top.

Done

Round 1 items the dev shipped between rounds. Listed for the record so we agree on what closed.

| MED | DONE | #1. NEXT MEETING block shows day name + date, not just day name |
| --- | --- | --- |

Round 1: Portal showed "Monday · 10:00 AM" with no date.

Round 2: Portal now reads "Monday, 11 May · 10:00 AM" with the date in the line. Date format differs slightly from ours (portal uses day-first "11 May", ours uses month-first "May 11") but both are valid; the gap of "no date at all" is closed. Done.

For your awareness

No-action items. Listed so the context isn't lost, but nothing the portal dev needs to do.

| LOW | NO ACTION | #3. Add agenda item modal placeholder copy uses em dashes (in our build) |
| --- | --- | --- |

Round 1: Our dev build's modal had em dashes; portal had colons (correct per the no-em-dash style rule). Item flagged as "fix our build, not portal".

Round 2: No change needed on the portal side. Action carries over to the dev build owner. Marked as no-action for the portal dev.

Build checklist

Every still-open and partial item from above. Tick each as it ships.

| ☐ | HIGH | #2. Agenda auto-populates with three sections from live data Add the New clients auto-section as the first block (above Top priority). Surface clients created within the last N weeks with a NEW pill, industry/segment label, and "started Xmo ago" timestamp. Counts roll up into the agenda total at the top. |
| --- | --- | --- |